**RESTORATION & MANAGEMENT FRAMEWORK**

For

**PRRIP HABITAT COMPLEXES**

**2023 REVISION**

****

Prepared for:

**Platte River Recovery Implementation Program**

**Governance, Technical, and Land Advisory Committees**

Completion/ Revision Date:

7/16/18

X/X/23

GC Approved Date:

9/11/18

X/X/23

Table of Contents

[I. List of Acronyms 4](#_Toc519497697)

[II. Introduction 5](#_Toc519497698)

[A. Program Overview 5](#_Toc519497699)

[B. Land Goals and Management Objectives 5](#_Toc519497700)

[C. Land Plan Implementation 2007-2018 6](#_Toc519497701)

[1. Land Acquisition 6](#_Toc519497702)

[2. Habitat Restoration 9](#_Toc519497703)

[3. Adaptive Management 10](#_Toc519497704)

[III. Habitat Restoration and Management Framework 11](#_Toc519497705)

[A. System-Scale Actions 11](#_Toc519497706)

[1. Sediment Augmentation 11](#_Toc519497707)

[2. Flow Releases 11](#_Toc519497708)

[3.](#_Toc519497709) *[Phragmites](#_Toc519497709)* [Control 11](#_Toc519497709)

[B. Complex Habitat 12](#_Toc519497710)

[1. Least Terns and Piping Plovers 12](#_Toc519497711)

[2. Whooping Cranes 12](#_Toc519497712)

[3. Grasslands and Associated Wetlands 12](#_Toc519497713)

[4. Invasive Vegetation and Noxious Weeds 13](#_Toc519497714)

[C. Non-Complex Habitat 13](#_Toc519497715)

[1. Least Terns and Piping Plovers (OCSW) 13](#_Toc519497716)

[2. Whooping Cranes (Palustrine Wetlands) 14](#_Toc519497717)

[D. Providing Benefits to Other Species of Concern 14](#_Toc519497718)

[IV. Agricultural Operations and Maintenance Framework 14](#_Toc519497719)

[A. Agricultural Activities 14](#_Toc519497720)

[B. Mining Operations 14](#_Toc519497721)

[C. Maintenance of Habitat Lands 14](#_Toc519497722)

[V. Communication, Coordination and Responsibilities 15](#_Toc519497723)

[A. Program Lands 15](#_Toc519497724)

[B. Neighboring Lands 15](#_Toc519497725)

[VI. Environmental Laws, Permitting and Compliance 15](#_Toc519497726)

[A. Section 7 Consultation 15](#_Toc519497727)

[1. Measures to Minimize or Eliminate Take of Least Tern and Piping Plover 15](#_Toc519497728)

[2. Measures to Minimize or Eliminate Take of Whooping Crane 15](#_Toc519497729)

[3. Measures to Minimize or Eliminate Take of Pallid Sturgeon 16](#_Toc519497730)

[B. Fish and Wildlife Coordination Act and Nebraska Non-game and Endangered Species Conservation Act 16](#_Toc519497731)

[1. Raptors 16](#_Toc519497732)

[2. Northern River Otter 16](#_Toc519497733)

[3. Western Prairie Fringed Orchid 16](#_Toc519497734)

[4. Platte River Caddis Fly 16](#_Toc519497735)

[5. Vegetation Communities of Conservation Importance 17](#_Toc519497736)

[6. Regal Fritillary 17](#_Toc519497737)

[7. Northern Long-ear Bat 17](#_Toc519497738)

[8. Sandhill crane 17](#_Toc519497739)

[C. Migratory Bird Treaty Act 17](#_Toc519497740)

[D. Bald Eagle Act 17](#_Toc519497741)

[E. USACE Section 404 Permitting and NDEQ Section 401 Water Quality Certification 17](#_Toc519497742)

[F. NPDES Construction Stormwater Discharge Permit 18](#_Toc519497743)

[G. County Floodplain Development Permit 18](#_Toc519497744)

[H. State Historic Preservation Office Clearance 18](#_Toc519497745)

[I. Good Neighbor Policy 18](#_Toc519497746)

[VII. Public Access 18](#_Toc519497747)

[A. Education 18](#_Toc519497748)

[B. Recreation 18](#_Toc519497749)

[VIII. Literature cited 18](#_Toc519497750)

[VIII. Platte River Recovery Implemention Program Land Atlas 19](#_Toc517352495)

# List of Acronyms

AHR – Associated Habitat Reach

CNPPID – Central Nebraska Public Power and Irrigation District

DOR – Department of Roads

EDO – Executive Director’s Office

GC – Governance Committee

LAC – Land Advisory Committee

MCA – Moving Complex Approach

NF – Nearest Forest

NGPC – Nebraska Game and Parks Commission

NPDES – National Pollutant Discharge Elimination System

NPPD – Nebraska Public Power District

OCSW – Off Channel Sand and Water

PRWCT – Platte River Whooping Crane Trust

PVWMA – Platte Valley Weed Management Area

PRRIP or Program – Platte River Recovery Implementation Program

SDHF – Short Duration High Flow

SDM – Structured Decision Making

TAC – Technical Advisory Committee

TNC – The Nature Conservancy

UOCW – Unobstructed Channel Width

USFWS – U.S. Fish and Wildlife Service

WCWMA –- West Central Weed Management Area

# Introduction

## Program Overview

The Platte River Recovery Implementation Program (PRRIP or Program) provides Endangered Species Act compliance for water-related activities within Colorado, Nebraska, and Wyoming, while working to recover four threatened and endangered target species including the whooping crane, interior least tern[[1]](#footnote-2), piping plover and pallid sturgeon. The Program was authorized for a 13-year First Increment, which began in 2007, and estimated to cost roughly $320 million in 2005 dollars with the monetary portion of that being $187 million. The total cost of the program in terms of cash, water, and land is shared equally between the federal government and the states.

During the First Increment, Endangered Species Act compliance was measured through progress in achieving ten Program Milestones. Those milestones include, among others, protection, and restoration of 10,000 acres of habitat, reducing deficits to United States Fish and Wildlife Service (USFWS) target flows by 130,000 to 150,000 acre-feet annually, and implementation of an adaptive management plan to reduce critical uncertainties associated with Program actions. The First Increment land objective and associated milestone have been achieved. Likewise, the Program has successfully implemented its adaptive management plan.

The First Increment water objective was not achieved. The Program currently provides approximately 90,000 acre-feet towards the First Increment objective of 130,000 to 150,000 acre-feet. Additional water projects in the planning and/or design phase are expected to provide an additional 40,000 acre-feet of water. However, they were not operational prior to the end of the First Increment in 2019 and will require more funding than what is currently available during the First Increment. As such, Milestone 4 was not achieved by the end of 2019. Therefore, Program Signatories proposed a 13-year Extension of the First Increment.

The Extension did not change First Increment objectives or the implementation framework. It did modify the milestones slightly through acquisition of an additional 1,500 acres (“Plus-up Acres”) to create a new habitat complex. The Program currently protects over 13,810 acres in the Associated Habitat Reach (AHR; Appendix A). The Extension also provides additional time to complete and operate Program water projects and to conduct the monitoring and research necessary to determine whether 120,000 acre-feet of water is sufficient and the best use of Program water and habitat resources to benefit the target species.

## Land Goals and Management Objectives

Program land goals and management objectives for the First Increment have been reproduced below.

1. Program Goals
   1. Improve and maintain migration habitat for whooping cranes and reproductive habitat for least terns and piping plovers.
   2. Reduce the likelihood of future listings of other species within the Associated Habitat Reach (AHR).
2. Program Objectives
   1. Protect, restore where appropriate, and maintain 10,000 acres of habitat in the central Platte River area between Lexington and Chapman, Nebraska.
3. Management Objectives
   1. Improve production of least terns and piping plovers from the central Platte River.
      1. Increase number of fledged least tern and piping plover chicks
         1. Increase nesting pairs.
         2. Increase fledge ratios and reduce chick mortality from causes such as flooding, predation, weather, inadequate forage.
      2. Reduce adult mortality
   2. Improve survival of whooping cranes during migration.
      1. Increase availability of whooping crane migration habitat along the central Platte River.
   3. Within the overall objectives 3.a & 3.b, provide benefits to non-target listed species and non-listed species of concern and reduce the likelihood of future listing.
      1. Increase availability of habitats for these species (Land Plan “other species of concern”) along the central Platte River.
   4. “Do no Harm” to pallid sturgeon
      1. Program participants approved a 3-step plan[[2]](#footnote-3) for addressing potential effects of Program flow management for whooping cranes, piping plover, and interior least tern on the central Platte River on pallid sturgeon in the lower Platte River in June, 2021.

## Land Plan Implementation 2007-2023

The Program has invested 16 years in acquisition and management of habitat lands to achieve target species goals and the First Increment land objective and First Increment Extension of acquiring 1,500 acres of “plus-up” acres. To date, the Program has acquired an interest in nearly 14,000 acres of habitat. These lands are identified as complex or non-complex lands. Complex lands are acquired in blocks of riverine habitat and associated wet meadow and buffer and are referred to as habitat complexes. Non-complex lands are individual tracts located away from the river. Non-complex habitat can take the form of palustrine wetland roosting habitat for whooping cranes or off-channel sand and water (OCSW) nesting sites for least terns and piping plovers. The Program has also invested substantial resources in implementation of research and monitoring to reduce critical management uncertainties.

### Land Acquisition

#### Complex Habitat

The Program’s Land Plan has guided land acquisition efforts, placing special emphasis on developing habitat complexes near the upstream end of the AHR in bridge segments with little or no protected habitat. To date, the Program has acquired an interest in nearly 14,000 acres of complex habitat within the AHR which extends from Lexington, NE downstream to Chapman, NE

(Table 1). These lands are organized into seven habitat complexes with individual parcels in two additional bridge segments. The eighth complex has been added since the First Increment Extension began in 2019 (Figure 1).

![A diagram of a river

Description automatically generated]()

**Figure 1.** PRRIP Habitat Complexes distributed within the AHR. See Appendix A (Land Atlas) for additional details.

Table 1 provides additional information for each habitat complex. Per Land Plan guidance, the Program has placed special emphasis on the upstream portion of the AHR, establishing or building upon existing habitat complexes in each of the five upstream-most bridge segments (Plum Creek, Cottonwood Ranch, Elm Creek, Pawnee, and Fort Kearny). The remaining two complexes were established because of the Program acquiring large parcels that were to be sold out of conservation ownership (Dippel and Shoemaker Island). The remaining two parcels are comprised of a management agreement with the Audubon Society for the channel portion of Rowe Sanctuary in the Minden to Gibbon bridge segment and a conservation easement on a single property (Martin Meadows) in the Alda to Grand Island bridge segment. The Chapman Complex was a priority for the First Increment Extension and contains the majority of the 1500 “plus-up” acres (Table 1).

Table 1. PRRIP Habitat Complexes and Individual Parcels

|  |  |  |  |
| --- | --- | --- | --- |
| **Complex Name** | **Bridge Segment** | **Complex Size (ac)** | **Complex Status** |
| Plum Creek | Lexington – Overton | 716 | Partial – Focus on Sediment Augmentation |
| Cottonwood Ranch | Overton – Elm Creek | 902 | Complete |
| Elm Creek | Elm Creek – Odessa | 1,171 | Complete |
| Pawnee | Odessa – Kearney | 474 | Partial – May Expand to West |
| Fort Kearny | Kearney – Minden | 2,190 | Complete |
| Younkin | Minden – Gibbon | 51 | PRRIP Ownership |
| Clark Island | Gibbon – Shelton | 784 | Partial – New Complex |
| N/A | Shelton – Wood River | 54 | Partial |
| Shoemaker Island | Wood River – Alda | 1,064 | Complete |
| Chapman | Grand Island – Chapman | 1,145 | Partial – May Expand? |
|  | **Sub Total** | **7,406** |  |
| **Individual Complex Habitat Parcels** | | | |
| Robb Management Agreement | Lexington – Overton | 150 | Sediment Augmentation Management Agreement |
| NPPD | Overton – Elm Creek | 2,650 | Sponsorship Agreement |
| Private Ownership | Elm Creek – Odessa | 267 | Management Agreement |
| DOR Agreement and Private Ownership | Odessa – Kearney | 268 | Management Agreement |
| Audubon Management Agreement | Minden – Gibbon | 783 | Management Agreement |
| TNC Management Agreement | Shelton – Wood River | 84 | Management Agreement |
| Martin Meadows | Alda – Grand Island | 286 | Conservation Easement |
| Private Ownership | Grand Island – Chapman | 10 | Management Agreement |
|  | **Sub Total** | **4,588** |  |
|  | **Total[[3]](#footnote-5)** | **11,994** |  |

#### Non-Complex Habitat

The Program Document makes provision for acquisition of up to 800 acres of non-complex habitat including 400 acres of palustrine wetland habitat and 400 acres of OCSW. During the First Increment, the Program acquired an interest in 645 acres of non-complex habitat including 254 acres of palustrine wetlands and 391 acres of OCSW (Table 2). The Program’s inability to acquire 400 acres of palustrine wetlands has largely been due to the paucity of this kind of habitat in the AHR, and the Land Advisory Committee’s general reluctance to purchase upland and convert to palustrine wetland habitat.

In 2016, the Program entered a structured decision making (SDM) process related to least tern and piping plover habitat that resulted in a directive from the Governance Committee (GC) to acquire and/or create an additional 60 acres of OCSW habitat.[[4]](#footnote-6) In March of 2017, the GC discussed the remaining OCSW acres and paucity of palustrine wetland acres with shortfall and directed the Executive Director’s Office (EDO) to use the remaining, or a portion of the remaining, non-complex acres to make progress towards the development of the additional 60 acres of off-channel least tern and piping plover nesting habitat, but do not preclude the evaluation and acquisition of palustrine wetland habitat. An additional OCSW site was added with the acquisition of the OSG Lex pit located at the upper end of the AHR in 2020. The EDO continues to pursue opportunities to acquire an interest in non-complex habitat parcels.

Table 2. PRRIP Non-Complex Parcels

|  |  |  |  |
| --- | --- | --- | --- |
| **Parcel Name** | **Bridge Segment** | **Parcel Size (ac)** | **Parcel Type** |
| Broadfoot Kearney | Odessa – Kearney | 15 | OCSW – Lease  (Expires in 2024) |
| Broadfoot Newark | Kearney – Minden | 216 | OCSW – Fee Title |
| Leaman East | Wood River – Alda | 85 | OCSW – Fee Title |
| Follmer Alda Pit | Alda – Grand Island | 75 | OCSW – Fee Title |
| OSG Lex Pit | Upstream Lexington | 100? | OCSW – Fee Title |
| **Sub Total** | | **391** |  |
|  |  |  |  |
| DeBore | Lexington – Overton | 101 | Palustrine – Fee Title |
| Liehs | Overton – Elm Creek | 153 | Palustrine – Fee Title |
| **Sub Total** | | **254** |  |
| **Total** | | **645** |  |

### Habitat Restoration

First Increment restoration activities at Program habitat complexes included channel widening, clearing of woody vegetation to increase unobstructed sight distances for whooping cranes, wet meadow and grassland restoration, construction of water-control structures to increase wetlands for whooping cranes, and mechanical creation of in-channel nesting islands for least terns and piping plovers. Restoration activities were generally implemented as part of large-scale adaptive management experiments designed to improve the Program’s understanding of habitat selection by whooping cranes and, in the case of least terns and piping plovers, reproductive success. For example, in-channel least tern and piping plover nesting islands were constructed as part of a paired experimental design to test least tern and piping plover selection of combinations of big and small, high, and low islands as well as on- versus off-channel nesting habitat.

Large-scale adaptive management experiments/restoration projects at existing Program complexes have largely been completed. The Program has now shifted toward maintenance of highly suitable target species habitat based on learning from those experiments. Adaptive management-related learning is described below.

### Adaptive Management

During the period of 2007-2023, the Program has focused on implementation and monitoring of species response to habitat restoration and management actions on Program lands. As a result, the Program has learned a great deal about 1) the characteristics of highly suitable target species habitat, and 2) our ability to create and/or maintain those habitats on Program lands.

#### Least Tern and Piping Plover Habitat

During the period of 2008-2015, the Program constructed and maintained mechanical on- and off-channel nesting habitat for least terns and piping plovers and evaluated the Program’s ability to create and maintain suitable on-channel nesting habitat through short-duration high flow (SDHF) releases. Implementation and effectiveness monitoring and research associated with those efforts resulted in a series of peer reviewed least tern and piping plover habitat synthesis chapters (PRRIP 2015), nest site selection and productivity publications (Baasch et al. 2017a, Baasch et al. 2017b, Farrell et al. 2017), and ultimately culminated in an SDM process to adjust Program management actions (Compass 2016).

As a result of the SDM process, the Program shifted away from mechanical creation and maintenance of new on-channel nesting islands at Program habitat complexes. This includes termination of ongoing island creation at the Elm Creek and Shoemaker Island habitat complexes. The GC did agree to attempt to create and maintain approximately 10 acres of moving complex approach (MCA) nesting island habitat on an annual basis. This includes removal of vegetation from existing bar/island footprints but no grading to increase island height. This was initiated in the Chapman Complex. As a result of the SDM process, the Program placed an increased emphasis on the creation and maintenance of OCSW habitat for least tern and piping plover nesting. Specifically, the Program will continue to maintain existing OCSW habitat and acquired an additional 60 acres of bare sand nesting habitat at the OSG Lex Pit.

#### Whooping Crane Habitat

During the period of 2007 – 2017, the Program managed habitat lands to provide a range of unobstructed view widths, conducted systematic monitoring of whooping crane roosting in the AHR, participated in a large-scale satellite telemetry tracking project and implemented a large-scale stopover habitat study. Implementation and effectiveness monitoring associated with these activities resulted in a peer reviewed set of whooping crane synthesis chapters as well as an analysis and summary of data collected via the Program’s systematic monitoring protocol (PRRIP 2017b, Howlin and Nasman 2017, Baasch et al. 2019a, Baasch et al. 2019b). Habitat selection analyses completed as part of that effort indicated that the relative probability of whooping crane use increases with increasing distance to nearest forest and increasing width of channel unobstructed by dense vegetation (UOCW) with probability of use maximized when unforested width exceeds 1,100 ft and UOCW exceeds 650 ft.

The Program did not undertake an SDM process for whooping cranes. Instead, the GC directed the EDO to manage on-channel roosting habitat per the following guidelines:

* In areas where unforested widths are narrower than 1,100 ft, increase the UOCW to 1,100 ft.
* In cases where unobstructed channel width is narrower than 650 ft, the unobstructed channel width will be widened to at least 650 ft.
* In cases where the channel is wider than 650 ft, the entire width of channel will be managed free of vegetation. This will result in a range of UOCWs on Program lands from approximately 650 ft up to 1,200 ft.

# Habitat Restoration and Management Framework

## System-Scale Actions

Although most Program management actions are site-specific, three activities are intended to provide system-scale benefits. The first is large, scale sediment (sand) augmentation to offset the sediment deficit due to clear-water hydropower returns via Central Nebraska Public and Power and Irrigation District’s (CNPPID) J-2 Return near Lexington. The second activity is flow management, specifically flow releases from the Environmental Account or other Program water projects for the purpose of benefiting Program target species. The third system-scale management activity the Program contributes to is *Phragmites* control. Each of these activities is described in more detail below.

### Sediment Augmentation

In 2017, the Program began full-scale sediment augmentation operations in the south channel of the Platte River downstream of the J-2 Return. Augmentation included annual mechanical introduction of 60,000 – 80,000 tons of sediment in the reach immediately downstream of the Return. The sediment supply in this reach is on the order of 1,000,000 tons and we anticipate that augmentation will proceed in this area for approximately 10 years. At that point, we will need to progress further downstream or move operations to the Plum Creek complex. The Program’s initial evaluation of effectiveness of this management action after 5 years of implementation is scheduled for independent peer review in 2024. Alternative sediment augmentation management actions, including sand dam retrofitting, are being technically evaluated for feasibility, cost, and benefits.

### Flow Releases

The sole flow management action described in the First Increment Adaptive Management plan was the short duration high flow (SDHF) releases. As was identified through Adaptive Management experiments, SDHF is unlikely to create and/or maintain suitable target species habitat and was not able to be fully tested through a directed flow release. While the Program has committed to improving channel capacity at the North Platte choke pointto allow for release of a, Program science during the Program has shiftedFirst Increment Extension prioritizes gathering information on how much water is needed to provide target species benefits. As a first step toward gathering this information, the Program has implemented germination suppression flow releases since 2020 to evaluate the effectiveness of Program water to maintain unobstructed channel widths suitable for whooping crane roosting. an20 with longer duration lower magnitude flow releases during the vegetation growing season (vegetation suppression release).

### *Phragmites* Control

The Program continues to participate in the efforts of the Platte Valley Weed Management Area (PVWMA) and West Central Weed Management Area (WCWMA) efforts to control *Phragmites* on Program Complexes and throughout the Platte River Valley. In 20??, the counties that made up the two WMAs agreed to combine into one. The WCWMA was dissolved, and those counties joined the efforts of the PVWMA. The Program has been a significant financial contributor to this effort and has encouraged the PVWMA to seek state, local, and private partner funds to further this effort. In 2022 the Program began a field study to evaluate the response of *Phragmites* to Program flow management actions and system-scale herbicide applications. Field research focuses on evaluating any incremental benefits Program flow releases may provide in terms of slowing *Phragmites* expansion into the active river channel.

## Complex Habitat

### Least Terns and Piping Plovers

The Program no longer constructs on-channel least tern and piping plover nesting habitat at Program habitat complexes. Instead, the GC agreed to manage and maintain approximately 10 acres of MCA habitat within the AHR annually. MCA habitat is defined as existing vegetated bar/island area that is cleared, disked, and sprayed to prevent revegetation. It is anticipated that MCA areas will erode over the course of one to several years, at which time it will not be rebuilt. As noted during the SDM process, MCA habitat will likely not meet the Program’s minimum habitat suitability requirements for tern and plover nesting habitat but may still be used by the species. MCA habitat is also expected to improve unobstructed channel widths for whooping cranes and contribute to the maintenance of a braided channel morphology.

### Whooping Cranes

The Program’s 2017 whooping crane resource selection analyses continues toand updated 2023 whooping crane riverine roost selection guide management actions at habitat complexes (Program 2017). After 5 more years of systematic whooping crane monitoring, the Program is currently updating that analysis to check in on results. That, 2023). The 2017 analysis found that nearest forest (NF) and the width of channel unobstructed by dense vegetation (UOCW) were the best predictors of whooping crane use locations with probability of selection maximized when NF=550 ft and UOCW = 650 ft. Therefore, in cases where unforested widths are narrower than 1,100 ft (NF X 2), forest clearing will be utilized to increase unforested width to 1,100 ft. In cases where the channel width is narrower than 650 ft, tree clearing, overbank disking, and/or mechanically pushing in banks/islands to widen the channel will be utilized to encourage channel widening to at least 650 ft.

Channel disking will also be used to remove in-channel vegetation to maintain suitable UOCWs. In all cases, vegetation will be managed across the width of the active channel. More specifically, in reaches where UOCWS exceed 650 ft, they will continue to be maintained at existing widths and not allowed to narrow. This will result in a range of UOCWs at Program complexes from approximately 650 ft up to 1,200 ft.

The Program has the capacity to augment wetland hydrology via well pumping at two sites (Morse and Fox tracts). The wetlands will be pumped as necessary during the migration periods to ensure the availability of shallow roosting habitat (<12 inches). The Morse (insert text regarding Broadscale Recharge project) and a portion of the Cottonwood Ranch tracts were converted to a Groundwater Recharge site that may provide benefits to whooping cranes.

### Grasslands and Associated Wetlands

The Program currently manages lowland grasslands (wet meadows) and other grassland buffer habitat for whooping crane and species of concern (e.g., sandhill cranes). Program grassland sites and wetlands within them will be managed through the use of rotations combining livestock grazing, haying, mowing, and prescribed fire to provide a diverse mixture of vegetative structure and species composition. This will include short vegetative structure for whooping cranes on approximately 1/4 of total grassland area and the remaining 3/4 of the total grassland area in a taller, heterogenous vegetation structure for grassland nesting birds and other species. Grazing will typically occur during a 5-month grazing period (May 1-October 1) each year at a moderate stocking rate. Each management unit will be evaluated annually and adjustments in stocking rate, timing, and duration will be made accordingly. Prescribed fire will be used to suppress cool season grasses, invasive vegetation, and cedar trees and brushy species during the spring and fall. Prescribed fire will be implemented on each management unit on a 4-year return interval (if possible, pending fire crew availability and proper conditions). Program staff, in coordination with the appropriate Program committees, will be responsible for identifying management units for prescribed burns. Contractors, hired by the Program, will acquire burn permits, and perform prescribed burns.

### Invasive Vegetation and Noxious Weeds

Control of existing and future infestations of invasive vegetation and/or noxious weeds is accomplished through a variety of methods including herbicide application, prescribed fire, mechanical disturbance/removal, and grazing. Examples of species with the potential to be invasive in certain situations include eastern red cedar, salt cedar, Russian olive, willow, false indigo, intermediate wheatgrass, tall wheatgrass, *Phragmites*, purple loosestrife, reed canary grass, yellow flag iris, etc. An integrated management approach of control is used to the extent possible and specific control methods will be updated as new information becomes available. Ongoing management needs are assessed annually and incorporated into Annual Work Plans. [[5]](#footnote-7) Program staff, tenants, and Contractors are responsible for identifying infestations and control activities will be implemented by Program Contractors.

## Non-Complex Habitat

### Least Terns and Piping Plovers (OCSW)

The creation and maintenance of OCSW is the Program’s primary strategy to achieve least tern and piping plover management objectives. Existing OCSW sites are maintained free of vegetation through spraying and mechanical removal. Predation is controlled through the maintenance of predator fencing and trapping which is currently performed by the USDA-APHIS. Permanent or temporary predator fencing is used on all off-channel nesting areas to minimize land access to the nesting areas by predators. Permanent fencing typically includes a woven wire fence with electrified wires that are placed a minimum of 12 inches above ground level and near the middle and top of the woven wire fence. The 12-inch minimum height of bottom, off-set electrified fence are checked prior to and periodically during the nesting season annually and adjusted to meet this standard as necessary. Sites that are under construction, recently constructed, or that are managed through a management agreement where a permanent fence is not allowed or is not in the best interest of the Program are protected with temporary electrified fencing that is installed before and removed following the nesting season annually. Temporary electrified fencing typically includes a 48-inch tall, electrified poultry fence with vertical strands on a 2-3 inch spacing and horizontal wires on a 4-6 inch spacing. The bottom electrified strand is maintained as to not contact the ground and short out the fence but may be very near the ground (<1 inch) when on uneven terrain.

New OCSW sites are designed by the EDO in accordance with findings of the Program off-channel nest site selection research (Baasch et al. 2017a). Appropriate habitat creation/restoration construction techniques are based on site conditions and the Technical Advisory Committee (TAC)/GC will be asked to approve designs prior to bid letting.

### Whooping Cranes (Palustrine Wetlands)

The Program currently manages two palustrine wetland sites (DeBoer and Liehs) and given the paucity of these types of wetlands in the AHR, it is unlikely that additional sites will be acquired or restored in the future. The existing sites are managed to provide supplemental hydrology through groundwater pumping (where available) and a diversity of vegetative structure during the whooping crane migration period through use of prescribed fire, grazing, and mechanical disturbance. The Program has the capacity to augment wetland hydrology via well pumping at one site (Liehs tract). The wetland, and associated croplands, are pumped as necessary during the migration periods to ensure the availability of shallow roosting habitat (<12 inches).

## Providing Benefits to Other Species of Concern

When implementing land management actions, the Program will, where practical, select restoration, maintenance and other management measures for the target species that do not harm or may benefit other “species of concern,” when such activities are consistent with the needs of the target species and are within the Program budget. An initial list of “species of concern” as related to land management is found in Section VI B. In 2021, a workgroup convened to update non-target listed and non-listed species of concern for Consistent with the Program Extension. This list of at-risk species looked to prioritize those directly relevant togoals, the Program objectivesalso manages its grassland consistent with the intent of preventing future listings of other species.

# Agricultural Operations and Maintenance Framework

## Agricultural Activities

The EDO develop parcel-specific agricultural operations plans and, where practical, will work with existing tenants once tracts are acquired until a change in land use (i.e., cropland conversion, OCSW habitat creation, etc.) or a violation of the terms of a lease agreement occurs. Farm managers contracted by the Program develop lease agreements and negotiate a fair market value with tenants, using guidance from EDO, on cropping and grazing strategies on each tract annually.

## Mining Operations

The EDO develop site-specific mining operations plans and, where practical, will work with existing sand and gravel mining operators to negotiate an agreed upon amount of royalties the Program will receive from the sale of mined material. The EDO develop site-design plans as well as a schedule for project completion and ensure the OCSW habitat meets or exceeds the agreed upon site-design plans.

## Maintenance of Habitat Lands

The EDO develop Annual Work Plans for all Program lands with input from the Program’s Land Advisory Committee (LAC) and TAC. EDO staff conduct or retain contractors to conduct, plan, design, and permit specific activities carried out on habitat lands and EDO staff provide oversight for all land management activities performed by contractors.

# Communication, Coordination and Responsibilities

## Program Lands

The EDO is responsible for coordination and implementation of restoration and management actions on Program lands. Tract-specific habitat and adaptive management objectives and activities are incorporated into Annual Work Plans that are developed by the EDO, reviewed by the LAC and TAC, integrated into the PRRIP Work Plan, and ultimately approved by the GC as part of the annual budget approval process.

## Neighboring Lands

The EDO is responsible for communication and coordination with neighboring landowners. All interactions with property owners will be governed by the Program’s Good Neighbor Policy. If the Program wishes to implement specific management actions on non-Program lands and does not desire (or is not able) to negotiate an easement, lease, or purchase, the EDO will work to develop a management agreement with the landowner. The agreement will include the actions to be taken, timeframe, responsibilities, and other pertinent information.

# Environmental Laws, Permitting and Compliance

## Section 7 Consultation

### Measures to Minimize or Eliminate Take of Least Tern and Piping Plover

Habitat improvement activities occurring on river channel or sandpits between April 15 and August 15 will only be conducted in the absence of nesting least terns and piping plovers. Program Staff will ensure that a survey for these species is conducted in the area that will be disturbed within three days prior to the initiation of activities by qualified individuals (e.g., by Program staff, contractors, or conservation owners).

If least terns or piping plovers nest on off-channel nesting habitat, appropriate measures will be taken to control predation. At a minimum, any land connection to the nesting area for maintenance will be protected by electrified predator fencing. Mammalian trapping will occur at all off-channel sites owned or managed by the Program to reduce the risk of predation. Other measures may be warranted, and U.S. Fish and Wildlife Service (USFWS) concurrence will be obtained before implementing additional measures.

### Measures to Minimize or Eliminate Take of Whooping Crane

For habitat restoration and mechanical land management activities in or within 0.25 miles of the Platte River channels occurring between March 6 and April 29 or October 9 and November 15 shall only take place from one hour following sunrise to two hours prior to sunset unless otherwise approved by the USFWS’s Nebraska Field Office Whooping Crane Coordinator or Project Leader. Program staff will notify the USFWS when Program habitat restoration work will be conducted during the above dates from the Highway #283 and Interstate 80 intersection near Lexington downstream to Chapman, Nebraska.

Construction or other work crews working in or within 0.25 miles of the channel during the above dates will check channel areas for the presence of whooping cranes prior to starting work each day and report the presence of whooping cranes to Program staff. When whooping cranes are discovered in the Platte River valley, either by the Program monitoring crew or the above required check by construction or work crews or are known to be in the valley through other sources, including via notification from the USFWS’s Whooping Crane Coordinator, Program staff will confer with the USFWS and will notify construction crews if it is necessary to temporarily halt construction activities.

Construction work will be completed as quickly as possible. Earth moving equipment will be moved from the river channel to an upland site located behind a tree line at the end of each workday if such features are available on the property. In the instance that such features are unavailable, equipment will be moved to a position at least 0.25 miles away from the channel.

Section 7 Consultation with the USFWS will be conducted initially using this complex management planning document for the suite of Program management described within this plan on existing or future acquired lands. The USFWS will review Annual Work Plans in combination with individual tract operations and maintenance plans and notify the Program through the appropriate technical committees if any proposed site-specific projects or activities may require further consultation for potential effects to federally threatened or endangered species. Unless notified by the USFWS, the Program may proceed implementing activities as described within this plan and consulted on.

### Measures to Minimize or Eliminate Take of Pallid Sturgeon

Land management activities will not result in incidental take of pallid sturgeon.

## Fish and Wildlife Coordination Act and Nebraska Non-game and Endangered Species Conservation Act

The Program will work with the USFWS and the Nebraska Game and Parks Commission (NGPC) to identify potential impacts to state and/or federally listed endangered or threatened species and species of concern and will address them as part of this document. Program actions to avoid or mitigate potential species impacts not addressed in other portions of Section V are presented below.

### Raptors

The Program will conduct raptor surveys for management activities that may affect active raptor nests during the period of February 1 through July 15th. If a nest is discovered that tree will not be removed.

### Northern River Otter

The Program will conduct natal den surveys when performing restoration or management actions during the period of February 15 to June 15 that may impact river channel or slough banks where natal dens may be present. If natal dens are discovered, the Program will coordinate with the NGPC to design appropriate buffers.

### Western Prairie Fringed Orchid

Projects that will result in the disturbance of native prairies or wet meadows will be surveyed for the presence of Western Prairie Fringed Orchid during the flowering period of June 15 through July 7. If this species is present, activities will be modified to prevent destruction of existing plants.

### Platte River Caddis Fly

Surveys for Platte River Caddis Fly potential habitat and populations will be conducted on all Program properties at the time of acquisition, or during the soonest recommended survey period after acquisition. If a population is present on the property and restoration or management actions may negatively impact the population, the Program will coordinate with USFWS and NGPC to determine appropriate methods to avoid or mitigate impacts.

### Vegetation Communities of Conservation Importance

Surveys for Northern Cordgrass Wet Prairie, Northern Sedge Wet Meadow, and Wet Mesic Tallgrass Prairie will be conducted on all Program properties during the soonest recommended period after acquisition. If occurrences are found, the Program will coordinate with the USFWS and NGPC to determine appropriate methods to avoid or mitigate negative impacts from Program management actions. Additionally, the Program will investigate opportunities to re-establish these communities if suitable locations are present.

### Regal Fritillary

The Program will coordinate with the USFWS and NGPC to investigate opportunities to establish native violet species (*Viola spp.*) in native grasslands or grassland restorations to provide a host species for the regal fritillary and promote its conservation. In March of 2022 the Program approved planting of native violets in support of regal fritillary butterfly larvae on the Speidel tract in the fall of 2022.

### Northern Long-ear Bat

The Program will not remove trees between April 1 and October 31 to avoid impacts to northern long-ear bats during the summer and will coordinate with USFWS and NGPC if the species is found on Program properties. All tree clearing activities will be reviewed through the USFWS Information and Planning and Conservation (IPaC) website prior to initiation of the project.

### Sandhill crane

The Crane Trust conducts annual surveys to document the abundance and distribution of sandhill cranes throughout the Associated Habitat Reach. The Program will continue to work with the Crane Trust in evaluations of their data to ensure Program management activities do not adversely impact sandhill cranes.

## Migratory Bird Treaty Act

Prior to summer 2023, USFWS guidance to land management activities that involved burning, cutting or mechanical removal of vegetation (except for restoration activities on ground that was previously in agricultural crops) could not occur between April 30 and July 15 without first doing surveys to document species-specific densities of occupied migratory bird nests within the area to be affected. The USFWS now views prescribed fire and certain other beneficial mechanical vegetation removal applicationas having long term conservation benefits and will not take a restrictive view of burning and haying during the April 30 and July 15 bird nesting season. As such, USFWS is placing no restriction on prescribed fire or haying (as related to potential take under the MBTA) and is not requiring nesting bird surveys prior to burningburn or haying activity that is timed for invasive, cool-season grass suppression. The Program acknowledges a few grassland nesting birds may experience short-term setbacks, but the benefits of providing heterogeneity within the landscape will provide long-term benefits for many grassland nesting species.

## Bald Eagle Act

Eagle nests will not be disturbed, a quarter-mile buffer will be maintained while occupied by adults or young, and management activities will not occur within 600 feet. Known eagle roost trees will be left in place. The Program, in collaboration with NGPC, conducts on-channel surveys for bald eagle presence and nests concurrently with river surveys of interior least tern and piping plover twice a month from May 1 through the first week of August each year. The data collected provide information to guide Program land management and avoid eagle disturbance.

## USACE Section 404 Permitting and NDEQ Section 401 Water Quality Certification

Prior to commencement of construction work to be accomplished in wetlands or waters of the United States, including placement of fill material, the Program will obtain a United States Army Corps of Engineers Section 404 permit and Nebraska Department of Environment and Energy Section 401 water quality certification. Work in wetlands or waters of the State that are not jurisdictional under the Federal Clean Water Act will comply with the Nebraska Department of Environment and Energy’s Title 117.

## NPDES Construction Stormwater Discharge Permit

All construction work that will disturb an area exceeding 1 acre in size will be required to meet the requirements of the Environmental Protection Agency National Pollutant Discharge Elimination System Construction General Permit. This permit includes the development of a Stormwater Pollution Prevention Plan. The Program will submit a Notice of Intent a minimum of seven days before commencement of construction activities.

## County Floodplain Development Permit

All fill placed within the 100-year floodplain will require a floodplain development permit from the county where the work is undertaken. To obtain a permit, a project must have No-Rise certification meaning that it will raise the 100-Year Base Flood Elevation (BFE) by less than one foot.

## State Historic Preservation Office Clearance

Projects will require screening for impacts to cultural resources including historic properties. Program properties will be submitted to the State Historic Preservation Office for a cultural resources screening at the time of acquisition.

## Good Neighbor Policy

The Program will comply with local, state, and federal laws, and to the extent permitted by such laws will be responsible for its actions to the same extent as a private individual under like circumstances.

# Public Access

## Education

Access for education, including non-Program research, will be allowed on a case-by-case basis if it is compatible with target species usage and does not negatively impact species habitat. Program staff will be responsible for evaluating requests and granting access permission.

## Recreation

Public access for recreation is allowed when and where it does not interfere with other Program priorities. The Program’s recreation access program is governed by the Program’s [Public Access Policy](http://apps.outdoornebraska.gov/platteriverrecovery/uploadedimages/PRRIPPublicAccessPolicyCC.pdf), which is updated annually by the Governance Committee. The Platte River Recreation Access Subcommittee reviews the Program and annually provides recommendations to the LAC and GC for consideration. The NGPC currently administers the access program, which includes maintenance of an access reservation website ([www.platteaccess.org](http://www.platteaccess.org)) and physical monitoring of parcels enrolled in the program to ensure that users are adhering to access policies.

# Literature cited

Baasch D.M., P.D. Farrell, J.M Farnsworth, and C.S. Smith. 2017a. Interior least tern and piping plover nest site selection at managed sandpit sites along the central Platte River, Nebraska, USA. Journal of Field Ornithology 88:236–249.

Baasch, D.M., P.D. Farrell, J.M. Farnsworth, and C.B. Smith. 2017b. Interior least tern productivity in relation to flow in the central Platte River. Great Plains Research 27:35–42.

Baasch DM, Farrell PD, Howlin S, Pearse AT, Farnsworth JM, Smith CB. 2019a. Whooping crane use of riverine stopover sites. PLoS ONE 14 (1): e0209612.

Baasch DM, Farrell PD, Pearse AT, Brandt DA, Caven AJ, Harner MJ, Wright GD, Metzger KL. 2019b. Diurnal habitat selection of migrating Whooping Crane in the Great Plains. Avian Conservation and Ecology 14(1):6.

Compass Resource Management, Inc. (Compass) 2016. Structured decision making for interior least tern and piping plover habitat on the Platte River. Prepared for the Platte River Recovery Implementation Program. Available at: <https://www.platteriverprogram.org/PubsAndData/ProgramLibrary/FINAL%202016%20PRRIP%20Tern%20and%20Plover%20SDM%20Report.pdf>.

Farrell P.D., D.M. Baasch, J.M Farnsworth, and C.S. Smith. 2018. Least tern and piping plover nest success and brood survival at off channel sites in the Central Platte River. Avian Conservation and Ecology 13:1.

Howlin S. and K. Nasman. 2017. Correlates of whooping crane habitat selection and trends in use in the central Platte River, Nebraska. Available at: [https://platteriverprogram.org/sites/default/files/PubsAndData/ProgramLibrary/Correlates%20of%20Whooping%20Crane%20Habitat%20Selection%20and%20Trends%20in%20Use%20in%20the%20Central%20Platte%20River.pdf](https://platteriverprogram.org/sites/default/files/PubsAndData/ProgramLibrary/Correlates%20of%20Whooping%20Crane%20Habitat%20Selection%20and%20Trends%20in%20Use%20in%20the%20Central%20Platte%20River.pdf%20).

Platte River Recovery Implementation Program (PRRIP). 2015. Interior Least Tern (*Sternula antillarum athalassos*) and Piping Plover (*Charadrius melodus*) Habitat Synthesis Chapters. Available at: <https://www.platteriverprogram.org/PubsAndData/ProgramLibrary/PRRIP%202015_Tern%20and%20Plover%20Habitat%20Synthesis%20Chapters.pdf>.

Platte River Recovery Implementation Program (PRRIP). 2017b. Whooping Crane (*Grus americana*) Habitat Synthesis Chapters. Available at: <https://www.platteriverprogram.org/PubsAndData/ProgramLibrary/PRRIP%20Whooping%20Crane%20Habitat%20Synthesis%20Chapters.pdf>.

Platte River Recovery Implementation Program (PRRIP). 2021. PRRIP Pallid Sturgeon Agreement Framing Document. Available at:

<https://platteriverprogram.org/system/files/2021-07/06_09_21%20FINAL%20PRRIP%20Pallid%20Sturgeon%20Agreement%20Framing%20Document.pdf>

**APPENDIX A**

**PLATTE RIVER RECOVERY IMPLEMENTATION PROGRAM**

**LAND ATLAS**

1. In 2021 the USFWS officially delisted the interior least tern, however, the species remains protected under the Migratory Bird Treaty Act and the Nebraska Non-game and Endangered Species Conservation Act. The USFWS is in the process of developing a post-delisting monitoring plan to guide voluntary efforts to track species recovery. The Program will continue to manage for the interior least tern in a manner consistent with ongoing piping plover management on habitat used by both species during the First Increment Extension. [↑](#footnote-ref-2)
2. See [PRRIP 2021](https://platteriverprogram.org/system/files/2021-07/06_09_21%20FINAL%20PRRIP%20Pallid%20Sturgeon%20Agreement%20Framing%20Document.pdf) for the latest update on the Program’s position regarding pallid sturgeon. [↑](#footnote-ref-3)
3. Reported total is reflective of the 2018 sale of excess lands at Tracts 2010004, 2011001, and 2012002. [↑](#footnote-ref-5)
4. 60 acres of bare sand nesting habitat. It is not known how many total acres will need to be acquired to achieve this objective. [↑](#footnote-ref-6)
5. Annual Work Plans are described in Section IV. [↑](#footnote-ref-7)